Project Title: Multi-Platform Fitness Tracking Application

Client: FitLife Technologies Pvt Ltd

----------------------------------------

1. PROJECT OVERVIEW

The objective of this project is to design and develop a multi-platform fitness tracking application that enables users to monitor their workouts, nutrition, and health metrics. The application will provide personalized recommendations using AI and ensure seamless experience across mobile and web platforms.

----------------------------------------

2. BUSINESS OBJECTIVES

- Improve user engagement by 50% within 6 months

- Provide personalized fitness insights using AI

- Enable real-time tracking of health data

- Expand customer base through mobile-first experience

----------------------------------------

3. SCOPE OF WORK

- Design and develop mobile application (iOS & Android)

- Develop responsive web application

- Build backend APIs for user management and data processing

- Integrate wearable device APIs (Fitbit, Apple Health)

- Implement AI-based recommendation system

- Perform testing and deployment

----------------------------------------

4. DELIVERABLES

- Mobile application (iOS and Android)

- Web dashboard

- Backend API services

- Admin panel

- Deployment and documentation

----------------------------------------

5. TIMELINE

Start Date: June 1, 2026

End Date: October 1, 2026

Duration: 16 weeks

----------------------------------------

6. PLATFORM TYPE

The solution will support both mobile and web platforms, ensuring seamless synchronization across devices. The mobile application will be developed for iOS and Android, and a web-based dashboard will be provided for analytics and monitoring.

----------------------------------------

7. TECHNOLOGY STACK

Frontend:

- React.js (Web)

- React Native (Mobile)

Backend:

- FastAPI

Database:

- PostgreSQL

Cache:

- Redis

AI:

- OpenAI GPT-based recommendation system

----------------------------------------

8. DEPLOYMENT

- Cloud deployment on AWS

- CI/CD pipeline using GitHub Actions

- Docker-based containerization

----------------------------------------

9. SCALABILITY & PERFORMANCE

- Support up to 50,000 concurrent users

- Response time under 200ms

- Scalable microservices architecture

----------------------------------------

10. BUDGET

Total Cost: $25,000

Payment Terms: Milestone-based

----------------------------------------

11. RISKS

- Integration challenges with third-party APIs

- Data accuracy issues from wearable devices

----------------------------------------

12. SUCCESS CRITERIA

- 90% uptime

- At least 80% feature adoption by users

- Positive user feedback and engagement metrics

----------------------------------------

13. APPROVAL

This document defines the scope and deliverables agreed upon by both parties.